**Meeting Report.**

Team Name: MDL17

Date of Meating: 04/04/2017

Time: 15:40 - 16:15

Location: Club Office 030 A

Moderator: Malbora Sinaj

Recorder: Anxhela Bali.

Present: All.

***Topics Discussed:***

* Options and approaches, what will be involved in project.
* New task assignment.

***Decision made:***

* The program will be offered in Albanian language all labels, members, options, everything.
* Was decided to develop a web applications and mobile apps, until other decision will be taken.

***Tasks Assigned:***

* Anxhela Bali: Research on different lows that prohibit viewing of cameras of an institution as an disobedience of low.
* Detailed research on already existing web applications for kindergardens.
* Search for solutions regarding TP camera streaming, now IP camera streaming works.
* Megi Alimucaj, Iselda Hasmunaj: Learn how to develop mobile app, research on platform start learning how to program.
* Arsena Maldi, Malbora Sinaj, Anxhela Bali: Web application development.
* Arsena Maldi: Prepare user stories.
* Decide on frame work to be used if we are going to use one.
* Malbora Sinaj: Develop more project models.
* Prepare sketching designs.
* Project requirements.
* Megi Alimucaj: Develop more project models.
* Mobile app research.
* Iselda Hasmunaj: Project requirements.
* Mobile app research.